## Slide 1: THE ROAD SAFETY AUDIT ; CONCEPT, PROCEDURE AND EXECUTION

## Slide 2: Introduction
Road Safety Audit (RSA) and Road Safety Inspection (RSI) are used to test the safety of the road infrastructure. These two words are different from each other but are interchangeably used by many. The RSA is used for design and construction of new roads /rehabilitation of existing of roads, whereas the RSI is used for evaluating existing roads.
The aim of RSA is to improve the road safety before the road is built or reconstructed. At present not many RSA are carried out in Nigeria. In other country the RSA has shown its road safety value.
The RSI also contribute to road safety. This is carried out periodically on an entire road network, and interim inspection on road section that have an above average number of crashes and on road structure where there are structural failures and damage as result of crashes.

## Slide 3: Background.
Road safety was established in 1988 and was charged among others with responsibility of recommending works and devices. This responsibility registers the stake of the Federal Road Safety in the procurement, operation and maintenance of road infrastructure to step down the risking wave of RTC.
In view of the foregoing, to ensure effective and efficient implementation of the responsibility there is need for RSA and RSI. Inadvertently, this duty was performed in the PRS department as part of its research activities from 1988 to 2009.

## Slide 4: Background Cont.
The introduction of the RTSSS of which its activities includes fleet inspection of vehicles brought the idea of professionalizing the inspection of road infrastructure and architecture, including the vehicle inspection.
This prompted the establishment of Safety Engineering Department (SED) in 2009. Since then, the department has witnessed various re- organizations and reforms. Presently this important section of the Corps is addressed as Corps Safety Engineering Office code named COSEN.

## Slide 5: Background Cont.
COSEN carry out its activities through three major units, namely;
  1. Vehicle Inspection and Certification
  2. Accident Investigation and Analysis
  3. Traffic Engineering
In the structure the RSA and RSI (HI) are domiciled with the Traffic Engineering.
In most cases RSA and RSI have always been mistaken to mean the same thing because of similarity in approach and overall objective.
This fact sheet will discuss both RSA and RSI and the road effect they may have.

## Slide 6: OBJECTIVE
At the end of the lecture participants are expected to
  1. know what road safety audit is
  2. Differentiate between RSI and RSA
  3. Define RSA and RSI
  4. Know the processes and procedure require for carrying out RSA
  5. Know some of the equipment use in RSA
  6. Know the challenges and way forward
  7. Understand the roles of road safety auditors

## Slide 7: CONCEPT
What are RSAs and RSIs
Both RSA and RSI examine the road infrastructure exclusively for its road safety.
RSA is carried out to test the design of the new roads or of the reconstruction of existing road.
The examination or test of an existing road is called the RSI.

## Slide 8: DEFINATION OF RSA
It is planned safety performance examination of future Road Intercession and other components by an independent audit team, to ensure safety during use.
It qualitatively, quantitatively and frictionally analyzes the road structure and report on potential road safety issues and identifies opportunities for improvement for all road users.
Van Schagan (2000) defines RSA as formal standardized procedure in other to reach an independent assessment of the possible road safety consequences of the design.
An RSA has a preventive character and aims to signal any potential road safety problems before the infrastructure is actually built and to make suggestions for improvement.
RSA can therefore be defined as a prevalence assessment of road infrastructure from its planning stage through construction to ensure that the safety concerns are addressed through critical examination of designs and ongoing construction works before the structure is commissioned for use. The level is cheaper than recommendation for RSI.

## Slide 9: Road Safety Inspection
The RSI involves teams of experts that visually inspect the existing road infrastructure or road network for different forms of fault regularly and systematically. This are usually done using checklist that are similar to those used in RSA.
The European directive 2008/96/EG defines RSI as an ordinary periodic assessment of road features and deficiencies which from a road safety perspective make maintenance necessary (EP & R 2008).

## Slide 10: Cont.
it is also defined by (Mocsair, T. et al, 2006) as;
  A preventive tool,
  Consisting of a regular, systematic, on-site inspection of existing roads, covering the whole road network,
  Carried out by trained safety expert teams
  Resulting in a formal report on detected road hazards and safety issues
  Requiring a formal responds by the relevant road authority.

## Slide 11: PRINCIPLE OF RSA AND RSI
1. The elements included in the road safety inspections should stand as risk factors for accident or injuries.
2. Inspections should be standardized and designed to ensure that all elements included are covered and are assessed in an objective manner. Initial stages of implementation checklist may be helpful.
3. Both RSA and RSI are intended to be used by road authorities.
RSA involves in the design of road traffic plans and is always done by an independent audit team carrying out RSA. In addition to the RSA an RSI involves two or more road safety experts who carry out inspection cost and benefit of an RSA and RSI.

## Slide 12: IMPORTANCE OF RSA AND RSI
The major benefits of RSA and RSI are implicated in the cost saved on crashes that have been prevented by audit recommendations. Other qualitative benefits include:
  Reduce risk of crashes and repair works.
  Reduction of total project cost.
  Creation of greater awareness of road safety and quality in design processes.
  Provision of better facilities for vulnerable road users.
  Contribute towards achieving better road safety targets.
  Guarantee better standard and design guideline.

## Slide 13: RSA/RSI COST
Cost can vary greatly depending on the size of the project and the phase in which audit take place.
There are two major costs (Direct and Indirect)
Direct Cost: These include time spent by auditors and the extra time the designers need to include recommendations in the design.
Indirect Cost: These are the extra costs of construction and reconstruction activities that result from audit recommendations.

## Slide 14: IMPLIEMENTATION
In Nigeria many road agencies, designers, contractors and road authorities are yet to key into road safety audit scheme for fear of perceived implications. In Nigeria the federal ministry of works has consistently worked with federal ministry of works in this regards.
Implementation of RSA typically include the following steps
  1. Selecting or identifying projects from different stages of high way procurement (planning to operation)
  2. Management approval
  3. Selecting RSA team
  4. Sensitization of RSA team
  5. Gathering information needed to conduct audit
  6. Conducting the audit

## Slide 15: Best Practices
The guidelines for good RSI, suggested by Elvik (2006) consist of seven items:
1. The elements included in road safety inspection should stand as risk for factors for accident or injuries;
2. Inspections should be standardized as designed to ensure that all elements included are covered and are accessed in objective manner. Check list maybe helpful.
3. Checklist for RSI should include the following cases of recognized important elements.
  The quality of traffic signs with respect to their need and to whether they are correctly placed or legible in the dark
  The quantity road markings in particular whether they visible or consistent with traffic signs.

## Slide 16: Best Practices Cont.
  The quantity of the road surface characteristics in particular with respect to friction (macro and micro texture) and evenness
  The adequacy of sight distances and the absence of permanent or temporary obstacles that prevent timely observation of road or other road users.
  The presence of road side traffic hazards near the carriageway, such as trees, exposed rocks, drainage pipes and culverts, steep embankment slope and so on.
  Aspect of traffic operation, in particular if drivers speed are adequate to local conditions and to function of the road. These include the suitability of the road to its function and adequacy of space for current traffic and separation between motorized and vulnerable road users.

## Slide 17: Best Practices Cont.
4.For each element included in inspection, a standardization approach should be made by applying the following categories:
  a. The item represents the traffic hazard that should be treated immediately. A specific treatment should then be proposed.
  b. The item is not in a perfectly good condition or deviate slightly from current standards, but no short item is needed to correct it. Further observations are recommended
  c. The item is in good condition and in accordance with current standards

## Slide 18: Best Practices Cont.
5. RSI should state their findings and propose safety measures by means of standardized reports.
6. Inspectors should be formally qualified; they should meet regularly to ensure a uniform application of safety principles.
  must be able to determine direction of internal forces
  have knowledge of the behavior of construction materials
  be able to determine source of tension and structural failures
  knowledge of mechanics and statics
  knowledge of survey and measurement
  knowledge of soil
  knowledge of hydraulics and hydrology
  be able to sketch and read design drawings
  vast in road safety

## Slide 19: Best Practices Cont.
7. Therefore inspection team should consist of experience road safety personnel and engineers while the team leader should be a civil engineer related professionals that have good understanding of material properties, statics and mechanics, know nomenclatures of road infrastructure element and be able to read and interpret design drawings. Experienced register /certified engineer from among the list below {five to 10years professional qualification with road safety experience is essential}
  Civil Engineer
  Building engineer
  Land surveyor
  Agricultural engineer
  Structural engineer
  Transportation engineer

## Slide 20: DUTIES OF DESIGN TEAM LEADERS AND AUDIT TEAM LEADERS
DTL (Design Team Leader)
ATL (Audit Team Leaders)
Balance activities of the design team with the information requirement and final output of RSA team
Must explain to the design team the importance of RSA process
Provide the proper information to the RSA team
He is to expedite request from RSA team
He is to establish procedures for incorporating back into the project the RSA team input
Pre audit meeting
Communicate information to team members
Determine the scope of and parameter for Road Safety Audits
Assign roles to team members
Preparation of report
Post inspection meeting with road owner and designer
to ensure that audit is within the scope planned for.

## Slide 21: Responsibilities Of Road Safety Auditors
Auditors are expected to fully understands RSA policies
It is their role to understand the parameters of the audit to cover
It is their responsibilities to identify specific safety issues
When in road life cycle to carry out Audit
Suggest potential solutions to any safety concerns
The RSA team is responsible for reporting on all safety concerns identified even if the terms may be considered controversial
Well defined roles for audit team members which is communicated to both the design team and audit team will smoothen out the relationship between the auditors and the designers.
Lastly, there should be follow up of RSA and RSI after some time to check if the proposed measure have been implemented or not

## Slide 22: Types Of Road Safety Audits Grouped By Phase And Stages
Pre- Construction
Road Safety Audits
Planning
Preliminary Design
Construction
Road Safety Audits
Work Zone Audit
Construction stage audit
Pre- Opening audit
Post Construction
Road Safety Audits
Existing Road Inspection

## Slide 23: Types Of Road Safety Audit Group By Phases And Stage With Probable Recommendations For Changes From Audit Team.
 | Planning | Change required from suggestion may include changes to different road options, changes to spacing of intersections or interchange etc. PROBABLE Recommendations Despite limited information significant opportunities to incorporate safety enhancement e.g. accommodation of all road users, separation design, consistency
 | Preliminary design | Changes to access point alignment, provision formedian,lane and shoulder with provision of bicycle lane etc.

## Slide 24: Cont.
 | Detailed design | Audit team last opportunity to review the design -Right of way signs -declination of road markings -traffic signals Placement /operations Road side safety , hardware types and placement, changes in channelization , landscaping, lightly etc
Construction Phase Road Safety Audit | Work zone stage Traffic Control Plan RSA (could be before project in tendered for construction 2. before work zone 3.After it is opened traffic | Work zone stage Traffic Control Plan RSA (could be before project in tendered for construction 2. before work zone 3.After it is opened traffic

## Slide 25
 | Pre- opening Stage Similar to detailed | Opportunities to consider safety aspect of designs before facility are opened to the public. Focus on changes to illumination, signs, delineation, pavement markings roadside barriers removal of fixed objects hazards Minor structures changes e.g. addition of wheel chair ramp
Post Construction phase Road Safety Audit | Existing Road for reconstruction | Review of intersection of road users with Road infrastructures Review of crash data RTC use to validate RSA existing safety issues are not overlook as it concerns various road users
Cont.

## Slide 26: Cont.
Development Project phase Road Safety Audits | Land Use Development (Encroachment | -conducted on industrial commercial/market residential land use development , projects that may have an impact on characteristics of existing adjacent roads -Traffic patterns Vehicle mix Road environment User’s perception of the road.
Black spot Area survey |  | Road defeat of -pavement, interception, hard shoulder -traffic control -the road user -treatment to remove locations from being black spots

## Slide 27: CHALLENGES TO ROAD SAFETY AUDIT
1. Limited time allocation: 18km is the minimum distance to be covered daily
2. Lack of Audit instruments such as: optic level, Theodolites and RIM Machine etc
3. Lack of adequate protection to Audit team members
4. Lack of funds , no enough funds to facilitate comprehensive auditing
5. Lack of field vehicle
6. Lack of information from Road designers/ owner and when available, information may be inadequate
7. Implementation of the identified safety issues by the responding agencies could pose serious changes especially when it is on existing roads.
8. Non acceptability of RSA and RSI by other road authorities especially when conducted by unqualified personnel.
9. Not following a standardized guidelines like the ASHTO, EURO Code etc. mix reports not uniform and in most cases lacks ingredients necessary.

## Slide 28: WAY FORWAD
Training of staffs that have basic qualifications to be auditors.
Optimizing the postings of the engineers to the corps and ensure that all Zones and Sectors have qualified Engineers as COSEN desk officer.
Make provision for field vehicles at the Headquarters and Zonal levels
Process equipment and tools
Effective collaboration between Road owners and other stakeholders
To start a legislative process that will make it mandatory for road owners and designers ensure input of the nation road safety lead agency from planning stage to operation level of road infrastructure.
To add extra one month to Engineering cadets among the newly recruited staff passing through the academy to be trained on bans of RSA and RSI audits.
More Road Safety audit are required to intimate the design and maintenance agencies, law and policies makers for road infrastructures this will help politicians judge the inability of Audit Inspection as part of quality assurance.

## Slide 29: RSA/RSI Roads
Before
After
Rural road before a road safety audit
Same rural road after a road safety audit where guardrail has been installed

## Slide 30: Road Safety Audited Roads

## Slide 31: CONCLUSION
Road Safety auditing is important to management of road for safety and ease of traffic which entails re- routing, procurement of new ones, inspection, inventory and update of road registers which is necessary for road infrastructure management as one of the United Nation five pillars that guide National Road Safety plans and activity to achieve decade of action

## Slide 32
Thanks for listening